## Slide 1: Environmental and Social Management Plan(ESMP)
By
Prof. Wisdom Sohunago Japhet
Programme Leader(Environmental Standards)
SPESSECE, ABU Zaria

## Slide 2: DEFINITION
ESMP is the planning tool for ensuring that environmental and social issues are mitigated & monitored.
ESMP is an instrument that details (a) the measures to be taken during the implementation and operation of a project to eliminate or offset adverse environmental and social impacts, or to reduce them to acceptable levels; and (b) the actions needed to implement these measures. ESMPs provide a critical link between measures specified in an ESIA report & the integration of such measures during the implementation & operation of projects.

## Slide 3: ESMP CONTENT

## Slide 4: ESMP Content ( ctd)
An ESMP should be:
  Simple and clear: address the major and fundamental issues and their mitigating measures
  Realistic: adapted to the local conditions and capacity
  Cost effective: benefits should overweight the cost of implementation.
  Explicit on monitoring and supervision arrangements

## Slide 5: IMPACTS
Impacts should be assessed in terms of project preconstruction, construction ,operation and decommissioning
A sign ranging from --- to +++ describes the magnitude of each impact
Impact | Pre- Construction | Construction | Operation phase | De-Commissioning
Air quality |  |  |  | 
Noise |  |  |  | 
Surface water |  |  |  | 
Groundwater |  |  |  | 
Biological environment |  |  |  | 
Traffic |  |  |  | 
Landscape |  |  |  | 
Socio-economics |  |  |  | 
Cultural resources |  |  |  | 
+ + + = High positive impact + + = Moderate positive impact + = Low positive impact
- - - = High negative impact - - = Moderate negative impact - = Low negative impact
0 = Neutral impact

## Slide 6: MITIGATION MEASURES
Avoid at Source, Reduce at Source: avoiding or reducing at source through the design of the Project.
Abate on Site: add something to the design to abate the impact.
Abate at Receptor: if an impact cannot be abated on-site then control measures can be implemented off-site.
Repair or Remedy: some impacts involve unavoidable damage to a resource (e.g. agricultural land due to creating access, work camps or materials storage areas) and these impacts can be addressed through repair, restoration or reinstatement measures.
Compensate in Kind, Compensate Through Other Means: where other mitigation approaches are not possible or fully effective, then compensation for loss, damage and disturbance might be appropriate (e.g., planting to replace damaged vegetation, financial compensation for damaged crops or providing community facilities for loss of fisheries, access, recreation and amenity space).

## Slide 7: MITIGATION MEASURES (Continue)
The priority in mitigation was to first apply mitigation measures to the source of the impact (i.e., to avoid or reduce the magnitude of the impact from the associated Project activity), and then to address the resultant effect to the resource/receptor via abatement or compensatory measures or offsets (i.e., to reduce the significance of the effect once all reasonably practicable mitigations have been applied to reduce the impact magnitude
Each measure should be briefly described in relation to the impact (s) and conditions under which is required and should be summarized in the following table

## Slide 8: A 1 Pre-construction Phase
Environment and Social Issues | Potential Environmental and Social Impacts | Proposed Mitigation Measure(s) | Institutional Responsibilities (Incl. enforcement & coordination) | Cost Estimates
Air Quality |  |  |  | 
Noise |  |  |  | 
Surface Water |  |  |  | 
Groundwater |  |  |  | 
Biological Environment |  |  |  | 
Traffic |  |  |  | 
Landscape |  |  |  | 
Socio economic |  |  |  | 
Cultural Resources |  |  |  | 
Economic and Physical Displacement |  |  |  | 
Municipal and Hospital waste |  |  |  | 
Sexual Transmitted Disease |  |  |  | 

## Slide 9: A 2 Construction Phase
Environment and Social Issues | Potential Environmental and Social Impacts | Proposed Mitigation Measure(s) | Institutional Responsibilities (Incl. enforcement & coordination) | Cost Estimates
Air Quality |  |  |  | 
Noise |  |  |  | 
Surface Water |  |  |  | 
Groundwater |  |  |  | 
Biological Environment |  |  |  | 
Traffic |  |  |  | 
Landscape |  |  |  | 
Socio economic |  |  |  | 
Cultural Resources |  |  |  | 
Economic and Physical Displacement |  |  |  | 
Municipal and Hospital waste |  |  |  | 
Sexual Transmitted Disease |  |  |  | 

## Slide 10: A3 : Operational Phase
Environment and Social Issues | Potential Environmental and Social Impacts | Proposed Mitigation Measure(s) | Institutional Responsibilities (Incl. enforcement & coordination) | Cost Estimates
Air Quality |  |  |  | 
Noise |  |  |  | 
Surface Water |  |  |  | 
Groundwater |  |  |  | 
Biological Environment |  |  |  | 
Traffic |  |  |  | 
Landscape |  |  |  | 
Socio economic |  |  |  | 
Cultural Resources |  |  |  | 
Economic and Physical Displacement |  |  |  | 
Municipal and Hospital waste |  |  |  | 
Sexual Transmitted Disease |  |  |  | 

## Slide 11: B. Template for Monitoring Measures for Preconstructions, construction and Operations
Proposed Mitigating Measures | Parameters to be Monitored | Location | Measurements(including methods and equipment) | Frequency of Measurements’ | Responsibilities | Cost of equipment & individuals
Air Quality |  |  |  |  |  | 
Noise |  |  |  |  |  | 
Surface Water |  |  |  |  |  | 
Groundwater |  |  |  |  |  | 
Biological Environment |  |  |  |  |  | 
Traffic |  |  |  |  |  | 
Landscape |  |  |  |  |  | 
Socio economic |  |  |  |  |  | 
Cultural Resources |  |  |  |  |  | 
Economic and Physical Displacement |  |  |  |  |  | 
Municipal and Hospital waste |  |  |  |  |  | 
Sexual Transmitted Disease |  |  |  |  |  | 

## Slide 12: CAPACITY DEVELOPMENT AND TRAINING
The ESMP would provides a specific description of institutional arrangements, identifying which party is responsible for carrying out the mitigation and monitoring measures (e.g., for operation, supervision, enforcement, monitoring of implementation, remedial action, financing, reporting, and staff training).
To strengthen environmental and social management capability in the agencies responsible for implementation, the ESMP recommends the establishment or expansion of the parties responsible, the training of staff and any additional measures that may be necessary to support implementation of mitigation measures and any other recommendations of the environmental and social assessment.

## Slide 13: SUPERVISION OF THE ESMP
Covers monitoring, evaluative review and reporting and is designed to
    A) Determine whether the Borrower is carrying out the project in conformity with environmental and social standards ( or safeguard policies) and legal agreements
    B) Identify problems as they arise during implementation and recommend to the Borrower means to resolve them
    C) Recommend changes in project concept/design, as appropriate, as the project evolves or circumstances change
    D) Identify the key risks to project sustainability and recommend appropriate risk management strategies to the Borrower

## Slide 14: MONITORING AND REPORTING
The ESMP should be referred to the Environment and Social Compliance Plan (ECSP) and would include a monitoring plan with the scope, timing and responsibilities for reporting
The Monitoring plan should be prepared by the Borrower with safeguard performance indicators specific to the project to enable the Bank to evaluate compliance with ESSs. and determine the need for corrective actions.
The monitoring plan should also set out specific actions to be taken by the borrower or client or its contractors in order to report in a timely and effective manner on failure to implement measures successfully or to meet the desired targets and on any remedial actions
The Borrower or client’s ESMP monitoring program shall form a major element of the Bank’s activities to monitor the implementation of the ECSP, ESMP and compliance with the ESS s during the lifetime of the project. The results of monitoring activities may have implications for the borrower or client’s compliance with loan conditions and actions to be taken in the case of failure to comply. For example, in extreme cases, the Bank may decide to suspend the disbursement of the operation.

## Slide 15: The ESMP and the Contractors
An ESMP should specifically address the management measures that will be the responsibility of contractors and primary suppliers hired by the borrower or client. In such cases, the ESMP should specify the specific environmental and social management requirements to be included in tender documents and contracts, as well as monitoring, supervision and reporting requirements to be fulfilled by the contractors
The ESMP should be attached to the tender documents , and the tenderers are expected to respond in their technical and final proposals , and bill of quantities on how they will implement and comply with the ESMP including the direct, indirect and cumulative effects of their activities, such as construction, but also the indirect effects of the behavior of their work force. It should also include attention to health and safety and labor requirements
It is expected that the winning contract should include specific clauses related to the implementation of the ESMP and remedial measures in case of poor performance or non compliance
In many cases, the contractor will be required by the Borrower to prepare after its mobilization, a pre construction/construction ESMP known as CESMP. The CESMP should follow the same content as the Project ESMP and should be approved by the Borrower